RESOLUTION NO. 21973

A RESOLUTION AUTHORIZING THE EXECUTION OF CHANGE ORDER NO. 2, CONTRACT NO. SR-1-96, HIGHLAND PARK SEWER REPLACEMENT PROJECT, WITH MAYSE CONSTRUCTION COMPANY, WHICH CHANGE ORDER DECREASES THE CONTRACT AMOUNT BY NINETY-THREE THOUSAND, FIVE HUNDRED SEVEN AND 06/100 DOLLARS ($93,507.06) FOR A REVISED CONTRACT TOTAL OF ONE MILLION, TWO HUNDRED NINETY-FIVE THOUSAND, SEVEN HUNDRED TEN AND 44/100 DOLLARS ($1,295,710.44), AND WHICH CHANGE ORDER INCREASES THE CONTRACT TIME BY ONE HUNDRED TWENTY-FIVE (125) CALENDAR DAYS.

BE IT RESOLVED BY THE CITY COUNCIL OF THE CITY OF CHATTANOOGA, TENNESSEE, That there be and is hereby authorized execution of Change Order No. 2, Contract No. SR-1-96, Highland Park Sewer Replacement, with Mayse Construction Company, which change order decreases the contract amount by $93,507.06 for a revised contract total of $1,295,710.44, and which change order increases the contract time by 125 calendar days.

ADOPTED: 	November 17, 1998

:cjc