RESOLUTION NO. 22371

A RESOLUTION AUTHORIZING THE EXECUTION OF CHANGE ORDER NO. 1, CONTRACT NO. 28G, MOCCASIN BEND WASTEWATER TREATMENT PLANT, PLANT EXPANSION AND WET WEATHER TREATMENT, WITH 3D ENTERPRISES CONTRACTING CORPORATION, WHICH CHANGE ORDER INCREASES THE CONTRACT AMOUNT BY TWO HUNDRED SIXTY-TWO THOUSAND, ONE HUNDRED TEN DOLLARS ($262,110.00), FOR A REVISED CONTRACT TOTAL OF EIGHTEEN MILLION, SEVEN HUNDRED TWELVE THOUSAND, ONE HUNDRED TEN DOLLARS ($18,712,110.00), AND WHICH CHANGE ORDER INCREASES THE CONTRACT TIME BY TEN (10) CALENDAR DAYS FOR A REVISED COMPLETION DATE OF AUGUST 6, 2000.

BE IT RESOLVED BY THE CITY COUNCIL OF THE CITY OF CHATTANOOGA, TENNESSEE, That there be and is hereby authorized execution of Change Order No. 1, Contract No. 28G, Moccasin Bend Wastewater Treatment Plant, Plant Expansion and Wet Weather Treatment, with 3D Enterprises Contracting Corporation, which change order increases the contract amount by $262,110.00, for a revised contract total of $18,712,110.00, and which change order increases the contract time by ten (10) calendar days for a revised completion date of August 6, 2000.

ADOPTED: 	January 4, 2000

MAM:cjc