RESOLUTION NO. 22480

A RESOLUTION AUTHORIZING THE EXECUTION OF CHANGE ORDER NO. 1, CONTRACT NO. BL-4-98, BIRCHWOOD LANDFILL LEACHATE FORCE MAIN, WITH CENTERS CONTRACTING, INC., WHICH CHANGE ORDER INCREASES THE CONTRACT AMOUNT BY ONE HUNDRED TWENTY-FOUR THOUSAND, ONE HUNDRED FORTY-SEVEN DOLLARS ($124,147.00), FOR A REVISED CONTRACT AMOUNT NOT TO EXCEED SEVEN HUNDRED SEVENTY-EIGHT THOUSAND, SIX HUNDRED NINETY-FOUR AND 86/100 DOLLARS ($778,694.86), AND WHICH CHANGE ORDER INCREASES THE CONTRACT TIME BY ONE HUNDRED TWENTY-EIGHT (128) DAYS FOR A REVISED COMPLETION DATE OF MAY 1, 2000.

BE IT RESOLVED BY THE CITY COUNCIL OF THE CITY OF CHATTANOOGA, TENNESSEE, That there be and is hereby authorized execution of Change Order No. 1, Contract No. BL-4-98, Birchwood Landfill Leachate Force Main, with Centers Contracting, Inc., which change order increases the contract amount by $124,147.00 for a revised contract amount not to exceed $778,694.86, and which change order increases the contract time by 128 days for a revised completion date of May 1, 2000.

ADOPTED:	April 4, 2000

:cjc