RESOLUTION NO. 22968

A RESOLUTION AUTHORIZING THE EXECUTION OF CHANGE ORDER NO. 1, RELATIVE TO CONSTRUCTION OF THE SOUTH CHATTANOOGA RECREATION COMPLEX, WITH SOLOFF BUILDERS, INC., WHICH CHANGE ORDER INCREASES THE CONTRACT AMOUNT BY THIRTEEN THOUSAND, TWO HUNDRED FIFTY-THREE AND 34/100 ($13,253.34), FOR A REVISED CONTRACT PRICE OF THREE MILLION, THREE HUNDRED TWENTY-ONE THOUSAND, EIGHT HUNDRED EIGHTEEN AND 30/100 DOLLARS ($3,321,818.30), AND INCREASES THE CONTRACT TIME BY TWENTY (20) DAYS.

BE IT RESOLVED BY THE CITY COUNCIL OF THE CITY OF CHATTANOOGA, TENNESSEE, That there be and is hereby authorized execution of Change Order No. 1, relative to construction of the South Chattanooga Recreation Complex, with Soloff Builders, Inc., which change order increases the contract amount by $13,253.34, for a revised contract price of $3,321,818.30, and increases the contract time by 20 days.

ADOPTED:	May 8, 2001

:cjc