RESOLUTION NO. 23071

A RESOLUTION AUTHORIZING THE EXECUTION OF CHANGE ORDER NO. 1, CONTRACT NO. SS-11-00, BROAD STREET FROM M. L. KING BOULEVARD TO NORTH 220’, AND M. L. KING BOULEVARD FROM BROAD STREET TO MARKET STREET, WHICH CHANGE ORDER INCREASES THE CONTRACT AMOUNT BY ONE THOUSAND, THREE HUNDRED FORTY-NINE AND 21/100 DOLLARS ($1,349.21), FOR A REVISED CONTRACT TOTAL OF ONE HUNDRED TWENTY-THREE THOUSAND, TWO HUNDRED TWENTY AND 42/100 DOLLARS ($123,220.42), AND INCREASES THE CONTRACT TIME BY FORTY-THREE (43) CALENDAR DAYS.

BE IT RESOLVED BY THE CITY COUNCIL OF THE CITY OF CHATTANOOGA, TENNESSEE, That there be and is hereby authorized execution of Change Order No. 1, Contract No. SS-11-00, Broad Street from M. L. King Boulevard to North 220’, and M. L. King Boulevard from Broad Street to Market Street, which change order increases the contract amount by $1,349.21, for a revised contract total of $123,220.42 and increases the contract time by 43 calendar days.

ADOPTED:	July 31, 2001

:cjc